NORTH CAROLINA

WAYNE COUNTY

The Highway 70 Corridor Commission met on Thursday, August 23, 2012 at 2:00 p.m. at the MDS Center, 206 Skyland Drive, Smithfield, North Carolina.

County members present:

Carteret County – Tom Steepy

Craven County –   Tom Mark and Danny Walsh

Johnston County – Fleta A. Byrd, Frank Price and Donald B. Rains

Jones County – None

Lenoir County – J. Mac Daughety and Brian Lucas

Wayne County – Chuck Allen; Jack Best; W. Lee Smith, III and Sandra R. McCullen

Other persons present:

North Carolina Senate – Brent Jackson and Louis Pate

North Carolina Board of Transportation – Leigh McNairy (At Large) and Gus Tulloss (Division

4)

North Carolina Department of Transportation – Dwayne Alligood, Haywood Daughtry, Neil

Lassiter, Derrick Lewis, Tim Little, Christopher Pendergraph, John Rouse and Jamie Shern

Highway 70 Corridor Commission Director – M. Durwood Stephenson

Down East RPO – Patrick Flanagan

Eastern Carolina RPO – Alex Rickard

Havelock – Planning Director Scott Chase

Morehead City – Interim Manager Pete Connet

North Carolina Global TransPark Authority – Charlie Diehl

North Carolina Railroad Company – Scott Saylor

Craven County – Assistant County Manager Gene Hodges (for County Manager Jack B. Veit,

III) and Planning Director Don Baumgardner

Johnston County – Planning Director Berry Gray

Upper Coastal Plain RPO – Daniel Van Liere

Wayne County – Planning Director Connie Price

Wilson’s Mills – Mayor Phillip R. Wright, Commissioner Johnny Eason, Commissioner Kenneth R. Jones and Town Administrator Richard Hicks

Wayne County Clerk to the Board – Marcia R. Wilson

Citizens – Don Black; Tim Brown; Ophelia Davis; David Jones; Billie E. Lawson, Jr. and Darla

Peedin

Welcome

Highway 70 Corridor Commission Chairman Chuck Allen welcomed everyone to the meeting.

Approval of Agenda

Upon motion of Wayne County Commissioner Jack Best and seconded by Lenoir County Commissioner J. Mac Daughety, the members of the Highway 70 Corridor Commission unanimously approved the agenda as presented.

Approval of Minutes

Upon motion of Johnston County Member Frank Price and seconded by Wayne County Commissioner Jack Best, the members of the Highway 70 Corridor Commission unanimously approved the minutes of the Highway 70 Corridor Commission meeting on May 17, 2012.

Financial Report

Wayne County Manager W. Lee Smith, III reported as of August 17, 2012 there was a total cash balance of $118,333.99.

Legislator Remarks

Senator Brent Jackson stated he cared about rural eastern North Carolina.  He believed governmental agencies should be responsive to citizens.

Senator Louis Pate stated transportation is important to the State of North Carolina.  The major thing government provides is the infrastructure.  Entrepreneurs use the infrastructure.  Eastern North Carolina is behind the curve.  Eastern North Carolina needs to be developed, including US Highway 70 and a seaport.  A seaport is a top priority.

Board of Transportation Remarks

North Carolina Board of Transportation Division 4 Member Gus Tulloss stated the Goldsboro Bypass is scheduled to be completed by the end of 2015 with S. T. Wooten Corporation and Barnhill Contracting Company working on the two remaining sections.  The North Carolina Transportation Hall of Fame will hold it induction ceremony for new members on August 27, 2012 in Rocky Mount, North Carolina.  The North Carolina Board of Transportation adopted the 2040 Plan, which provides a 30-year transportation blueprint for the state.

North Carolina Railroad Update

North Carolina Railroad President Scott Saylor stated the North Carolina Railroad Company was chartered in 1849 with both private and state stock holders.  The railroad was operated by Southern Railway under a 99-year agreement, which expired in 1995.  The remaining private shares were acquired in 1998.  A new agreement with Norfolk-Southern was negotiated in 1999.

The North Carolina Railroad Company invests 80% of its revenue into capital improvements.  The railroad receives no state appropriations.  The North Carolina Railroad Company has invested over $62 million in projects since 2001 and has committed an additional $18 million toward future projects in its eastern segment.  Capital investments in the eastern segment include:

- Signalization from Raleigh to Selma

- Neuse River bridge in Kinston

- Old US Highway 70 bridge in Clayton

- Grade crossing improvements from Selma to Morehead City

- Field welding from New Bern to Morehead City

- Neuse River approach in Kinston

Railroad projects between Durham and Morehead City will enhance safety and speed, as well as create additional capacity to help increase track usage.  The projects include bridges, culverts and passing sidings.  Work is scheduled to get underway before the end of the year.  Upcoming projects include:

- Bridge approach over the Little River in Goldsboro

- Newport River bridge in Newport will be replaced to improve safety, speed and weight capacity.  The 200-foot Newport River Bridge was first constructed in 1905.

- A two-mile long passing siding will be added near LaGrange to increase rail capacity in the east.  Currently, there are no lengthy passing sidings anywhere along the 114-mile stretch of rail corridor between Selma and Morehead City.  This project’s expected investment of $4 million will be funded by the North Carolina Railroad Company.  Norfolk-Southern will maintain the track thereafter.

- Culverts in Durham, Kinston and Cove City will be upgraded and improved.  The culverts carry water under the railroad to hold back the ballast and prevent erosion.

A list of major capital improvement 2000-2012 completed projects for the eastern

segment of the North Carolina Railroad Company is attached hereto as Attachment A.

The number of freight trains in Selma has tripled since 2009.  There are 15,000 rail cars

in the area, which is good for the economy.  Sanderson Farms is the largest rail user east of Raleigh.  Military installations in eastern North Carolina run trains of 80-90 rail cars.  Military trains require special handling.  The Department of Defense owns the track from Havelock to Camp Lejeune.  Trains transport fuel to Selma, which is then piped to Seymour Johnson Air Force Base.

The North Carolina General Assembly is evaluating and studying the North Carolina Railroad Company.  The railroad has been asked for lots of data.

The North Carolina Railroad Company works with its business partners.  The rail saves

customers $198 million annually.  Research shows 24% of North Carolina industrial economic output relies on the North Carolina Railroad Company for freight service.  The 254,000 freight cars on the North Carolina Railroad replace 762,000 trucks on North Carolina’s highways.  The customers of Norfolk-Southern and North Carolina Railroad Company spend $74.7 million on freight in North Carolina.  The total economic impact is $143 million annually.  Freight and economic development initiatives include:

- Promote growth of new and existing manufacturing jobs

- Work with communities to identify and preserve rail-served industrial sites

- Assist with statewide rail clients

- Recruitment of large transformational industrial opportunities

- Support the primary shareholder’s (the citizens of North Carolina) to grow jobs in North Carolina

In response to a question from Town of Havelock Commissioner Danny Walsh, North

Carolina Railroad Company President Scott Saylor stated the cost of a railroad is $2 million per mile with no major waterways to cross.

Website Update

Wayne County Clerk to the Board Marcia R. Wilson stated Wayne County is hosting the new US Highway 70 Corridor website.  The website is being upgraded.  She requested information be submitted to be included on the website.  The US Highway 70 Corridor Commission website is www.super70corridor.com.

Feasibility Studies

North Carolina Department of Transportation Feasibility Studies Unit Head Derrick Lewis updated the members on the following feasibility studies.

FS-1102A – Harvey Parkway Extension (Part C) from NC 58 to NC 11

- Conceptual designs and cost estimate request – July/August 2012

- Preliminary conceptual designs review meeting – late September 2012

- Preliminary findings report with cost estimates – late fall 2013 (late October to early November)

- Traffic analysis and validate designs – spring 2013

- Final report – summer 2013

A map of FS-1102A – Harvey Parkway Extension (Part C) from NC 58 to NC 11 is attached hereto as Attachment B.

FS-1202A – NC 241 from NC 24 North to SR 1151 (Bob Stroud Road), Duplin and Lenoir Counties

- Consultant notice to proceed – June 2012

- Collected information and mapping for transportation and environmental features – June-July 2012

- Project scoping meeting – August 16, 2012

- Preliminary conceptual designs/cost estimate request – September 2012

- Preliminary findings report with cost estimates – late 2012

- Begin traffic analysis – spring 2013

- Validate designs and costs of alternatives – summer 2013

- Final report – late 2013/early 2014

A map of FS-1202A – NC 241 from NC 24 North to SR 1151 (Bob Stroud Road) in Duplin and

Lenoir Counties is attached hereto as Attachment C.

FS-1202B – Bypass of US 70 from New Bern to the proposed Havelock Bypass, Craven County

- Notice to proceed given to consultant – May 2012

- Collected information and mapping for transportation and environmental features – May-June 2012

- Collect project site field data – August 2012

- Hold project scoping meeting – fall 2012

- Preliminary report of environmental analysis of alternatives – December 2012

- Begin traffic analysis – early 2013

- Functional designs and costs of alternatives – late summer 2013

- Final report – spring 2014

A map of FS-1202B – Bypass of US 70 from New Bern to the proposed Havelock Bypass, Craven County is attached hereto as Attachment D.

North Carolina Department of Transportation Feasibility Studies Unit Head Derrick Lewis stated the NC 11/NC 241/NC 24 project and James City new location project were new and had been moved up in priority.

Town of Havelock Commissioner Danny Walsh stated the new location of the James City project was a good location.

Board of Transportation/Intergovernmental Committee

Highway 70 Corridor Commission Director M. Durwood Stephenson stated work continues to resolve the wind farms issue.

Board of Transportation/US 70 Committee

North Carolina Board of Transportation At-large Member Leigh H. McNairy invited everyone to attend the North Carolina Board of Transportation/US 70 Committee meeting on September 12, 2012 at 12 noon.  This is an excellent time to meet and work with the staff.

North Carolina Board of Transportation At-large Member Leigh H. McNairy stated she would meet next week as a member of an advisory board with four members from the North Carolina Board of Transportation, four members from the Global TransPark Authority and four members from the Ports Authority.  The members are laying the foundation for an agreeable structure so these entities can be mutually supportive.  The members of this board are non-voting.

Town of Havelock Commissioner Danny Walsh questioned why Global TransPark Authority had four members.

Charlie Diehl with the North Carolina Global TransPark Authority stated the advisory board is planning strategically for the Logistics Division, which is part of the North Carolina Department of Transportation.  Last year the legislature put the Ports Authority under the North Carolina Department of Transportation.  The Global TransPark Authority is also under the North Carolina Department of Transportation.  Therefore, there are three boards under the North Carolina Department of Transportation – Board of Transportation, Ports Authority and Global TransPark Authority.  It is believed the boards can work together collaboratively.

Town of Havelock Commissioner Danny Walsh stated he did not want Cherry Point to be in competition with the Global TransPark without representation from Cherry Point, planners and/or elected officials.

Gallants Channel Bridge

North Carolina Department of Transportation Environmental Program Manager Jamie Shern stated North Carolina Department of Transportation did not have a permit from the United States Coast Guard to move the Gallants Channel Bridge project forward.  He and North Carolina Department of Transportation Chief of Staff Bobby Lewis talked with the Coast Guard Admiral about the permit.  Environmental groups have put the United States Coast Guard on the defensive.

The Gallants Channel Bridge is now scheduled to be let in January 2013.

The North Carolina Department of Transportation has not completed a vessel survey, which concerns mast height.  Two out-of-town groups have expressed concerned about any type of fixed span.  The adjacent airport (Michael J. Smith Field) in Beaufort agreed to a 65-foot span.  The Carteret County Economic Development has supported a 65-foot fixed span.  The North Carolina Department of Transportation prefers the local citizens decide what goes in their own back yard.

The existing swing span of the Morehead City Bridge at the port is 65-feet.  Bridges, which are part of the Intracoastal Waterway, are 65-feet.  The Gallants Channel Bridge would open to the ocean.  There is a concern about a 66-foot mast getting through the bridge.  The Gallants Channel Coalition and Jarrett Bay Boatworks have submitted a list of 60 boats in excess of 65-feet, which have traversed the channel since 2009.

Town of Havelock Commissioner Danny Walsh questioned if the Gallants Channel Bridge should be built for 60 boats or be built to the standards of the Intracoastal Waterway.

North Carolina Department of Transportation Environmental Program Manager Jamie Shern stated the Oregon Inlet Bridge leads to the open ocean and is designed for a 70-foot fixed span.

Vice-Chairman Tom Steepy stated the Town of Beaufort Commissioners and Carteret County Board of Commissioners supported a 65-foot fixed span.  He questioned the 77-foot option.

North Carolina Department of Transportation Environmental Program Manager Jamie Shern stated the Coast Guard project manager made a verbal referral to a 77-foot fixed span, based on a power line at 87-feet and a clearance of 10-feet was needed.  The Coast Guard has one-half of the comments supporting an open span and the other one-half want as high a span as possible with a fixed span.

Vice-Chairman Tom Steepy stated a span over 77-feet would necessitate the removal of the power lines.  The Gallants Channel Bridge is not the most direct route to the ocean.

US Highway 70 Corridor Commission Director M. Durwood Stephenson stated officials at the Michael J. Smith Field stated their longest runway would have to be relocated if the fixed span bridge was over 65 feet.

North Carolina Department of Transportation Environmental Program Manager Jamie Shern stated it was apparent officials the Michael J. Smith Field did not support 65-feet in writing.  The United States Coast Guard had guidelines for bridge replacement rewritten in 2011 with new regulations.  He was not aware of any other options.

RPO/MPO Activities and Coalition

Wayne County Commissioner Jack Best stated several months ago seven MPOs (Jacksonville, Greenville and Goldsboro) and RPOs (Eastern Carolina RPO, Down East RPO, Mid East RPO and Upper Coastal Plain RPO) submitted their transportation priority projects.  It was significant all seven MPOs and RPOs agreed on six transportation projects.  The priorities interconnect the Global TransPark, military bases, ports and the medical center in Greenville.  The other RPOs and MPOs in eastern North Carolina wanted to join the coalition.

Upper Coastal Plain RPO Planner Daniel Van Liere stated the Eastern North Carolina Coalition had its first meeting last May.  The message from North Carolina Department of Transportation Chief Operating Office Jim Trogdon was that eastern North Carolina needed to submit projects, which would be mutually beneficial.  The staff of the MPOs and RPOs met four times and developed a coalition structure.  As Executive Director of the Eastern Carolina Coalition, Daniel Van Liere stated he has been meeting with the TAC and TCC Chairmen to solicit their support.  Eastern North Carolina will have to join forces to get future projects due to the makeup of the legislature being urban.  The Eastern Carolina Coalition will get 14 MPOs and RPOs together.  Other nearby counties are interested in joining.  Currently, there are 41 counties in the Eastern Carolina Coalition.  The Eastern Carolina Coalition will meet on August 30, 2012 in New Bern in the O’Marks Building to discuss the equity formula and proposed legislative changes, the ferry system, project updates and the distribution of project points based on population.  The Eastern Carolina Coalition has a website at www.enccoalition.org.

Eastern Carolina RPO Planner Alex Rickard stated a committee is looking at revisions for Prioritization 3.0.  The MPOs and RPOs on the committee are from the Asheville, Lake Norman, Greensboro and the Triangle areas.  The conception is every MPO and RPO in the state would get a base number of points.  Extra points would be given for each 100,000 of population.  All 20 RPOs in the state fall within the 1,000-1,400 point range due to similar population numbers.  The Wake and Mecklenburg MPOs have over 2,000 points.  Another Prioritization 3.0 option was based on vehicular miles travelled.

Wayne County Commissioner Jack Best stated the Eastern Carolina Coalition needs to get organized and develop strategies for the future projects we need to request.  The organization also needs to get the legislature and North Carolina Department of Transportation on board to speak for eastern North Carolina transportation needs.

Senator Louis M. Pate stated preliminary work has been taking place to for an eastern North Carolina legislative delegation to address military and transportation needs.

Charlie Diehl with the North Carolina Global TransPark Authority stated he and North Carolina Department of Transportation Division 2 Engineer Neil Lassiter serve on the Prioritization 3.0 Committee.  You are only competing within your division unless one of the large urban MPOs is in your division.  One of the proposals, which could benefit eastern North Carolina, would be extra points for multiple MPO and RPO projects.  The Eastern Carolina Coalition would benefit from this proposal.  New Bern becoming a MPO is an extra benefit for eastern North Carolina.  Extra points would be given for roads accessing military installations and roads servicing a seaport or airport.

Eastern Carolina RPO Planner Alex Rickard encouraged Charlie Diehl with the North Carolina Global TransPark Authority and North Carolina Department of Transportation Division 2 Engineer Neil Lassiter to push for extra points for projects supported by multiple MPOs and RPOs.

North Carolina Department of Transportation Division 2 Engineer Neil Lassiter stated the separation in urban and rural points may not be as great as originally believed.

Equity Formula

US Highway 70 Corridor Commission Director M. Durwood Stephenson stated he was concerned about all the tendencies are going to a population-based equity based formula.  Legislators have encouraged us to draft an equity formula, which is agreeable to eastern and western North Carolina and penalizes us as little as possible.  A draft equity formula will be presented soon.

Amtrak Passenger Rail Service

Highway 70 Corridor Commission Director M. Durwood Stephenson stated Jeff Mann was working to bring Amtrak bus and passenger rail service to Greenville, Kinston, New Bern, Havelock and Morehead City and later to Wilmington, Wilson and Jacksonville.  Jeff Mann is no longer with Amtrak.  Amtrak now has passenger rail service in eastern North Carolina.  Ridership is expected to be 50,000 passengers in the beginning.  It is anticipated members of the military and their families will be users.  Now, other towns want to be a part of the Amtrak passenger service.

Maritime Study

Highway 70 Corridor Commission Director M. Durwood Stephenson stated the Maritime Study is an inclusive plan and is available online.

Economic Impact Analysis

Highway 70 Corridor Commission Director M. Durwood Stephenson stated future projects along the Highway 70 Corridor will need evidence of a need for a project.  We need an economic impact analysis to provide the evidence.  He wanted data, which would be beneficial to every municipality and county along the corridor.  He presented a draft Request for Proposal for consideration.

Upon motion of Wayne County Commissioner Jack Best and seconded by Lenoir County Commissioner J. Mac Daughtry, the members of the Highway 70 Corridor Commission approved review of the Request for Proposal for an economic impact analysis of the Highway 70 Corridor by the members until September 1, 2012 and authorized Highway 70 Corridor Commission Director M. Durwood Stephenson send out the Request for Proposal, attached hereto as Attachment E.

Study and Evaluation of North Carolina Railroad Company

Senator Louis M. Pate stated the North Carolina Railroad Company is an important part of our state transportation system.

Upon the recommendation of Highway 70 Corridor Commission Director M. Durwood Stephenson, the members of the Highway 70 Corridor Commission unanimously approved a letter of support be sent to James D. Horne, Senior Program Evaluator at the North Carolina General Assembly Evaluation Division, supporting the North Carolina Railroad Company as an invaluable asset of eastern North Carolina and a significant contributor to economic development and the future of our region.

Slocum Gate Project Update

North Carolina Department of Transportation Division 2 Engineer Neil Lassiter stated considerable progress has been made on the Slocum Gate project.  A public workshop was held in late June with valuable public input.  The engineering firm is working on the traffic forecast.

Havelock Bypass Project Update

North Carolina Department of Transportation Division 2 Engineer Neil Lassiter stated the corridor of the Havelock Bypass project has been reaffirmed.  The environmental information is being finalized.

Kinston Bypass Update

North Carolina Department of Transportation Division 2 Engineer Neil Lassiter stated environmental studies are underway for the Kinston Bypass.  The North Carolina Department of Transportation is analyzing the traffic forecast.

Harvey Parkway, Part B Update

North Carolina Department of Transportation Division 2 Engineer Neil Lassiter stated the North Carolina Board of Transportation awarded the paving of Harvey Parkway, Part B to Barnhill Contracting Company in the amount of $22 million.  The paving should be completed in September 2013.

Goldsboro Bypass Project Update

North Carolina Department of Transportation Division 4 Engineer John Rouse stated the eastern most 12.5 mile section of the US Highway 70 Goldsboro Bypass was awarded to Barnhill Contracting Company as a design-build project in the amount of $104 million with a completion date of December 2015.  The contract for the western most section of the Goldsboro Bypass from NC 581 to Interstate 795 was awarded to S. T. Wooten Company in the amount of $62 million and is scheduled to be completed in November 2015.  The entire Goldsboro Bypass is scheduled to be completed in late 2015 with a construction cost estimate of $253 million.  The center section from Interstate 795 to Wayne Memorial Drive is completed.

Princeton Safety Improvements Update

North Carolina Department of Transportation Division 4 Engineer John Rouse stated main line leftovers are being installed at US Highway 70 and Ebenezer Church Road and Capps Bridge Road.  The project has been awarded to S. T. Wooten Company at a cost of $1.1 million with a completion date of spring 2013.

North Carolina Department of Transportation Division 4 Engineer John Rouse stated there is a new project in the Princeton area.  The eastbound bridge on US Highway 70 East over Norfolk Southern Railroad will be replaced by Fred Smith Company with a completion date of October 2015.

Pine Level Safety Project Update

North Carolina Department of Transportation Division 4 Engineer John Rouse stated the Pine Level project consists of construction of interchanges at US Highway 70 and US Highway 70 Business.  Seven median openings will be closed and two signals will be removed.  The review of the plans is 25% complete.  The staff is reviewing hydraulic design and plan preparation now.  Right-of-way acquisition will begin in December 2012.  The contract is scheduled to be let in December 2013.

Wilson’s Mills Project Update

North Carolina Department of Transportation Division 4 Engineer John Rouse stated $2 million has been secured for the planning and design of the Wilson’s Mills project, which consists of construction of interchanges at Wilson’s Mill Road and Swift Creek Road.  The median at Sadisco Road will be closed.  ARCADIS is working on planning and design.

North Carolina Department of Transportation Division 4 Operations Engineer Tim Little stated an internal scoping meeting was held on July 12, 2012 with the partners of the project.  The purpose of the meeting was to inform the partners about the hard limits of the median opening closure and interchanges, which had been discussed with the Town of Wilson’s Mills.  Both of the alternates at Swift Creek Road will be considered – the one chosen by the town and the one chosen internally by North Carolina Department of Transportation, will be considered.  The public meeting will be deferred until there is more detailed planning information from ARCADIS to share.  The study included service roads, which will not be part of the construction project.

North Carolina Department of Transportation Division 4 Engineer John Rouse stated there is only money for the planning and design phase of the project.  There is no money for the construction of the project.

Lenoir County/Kinston Bypass Projects Update

Lenoir County Commissioner J. Mac Daughety stated the scoping meeting was held on the NC 11/NC 241/NC 24 project.

Lenoir County Commissioner J. Mac Daughety stated it was important for the committee to have factual information and no misinformation as we communicate with each other.  He wanted to clarify a previous comment.  He served on the committee and subcommittee of the Defense Logistics Commission, which is headed by Mark Southerland.  The concept of the project is for ground based vehicles and equipment only and does not include any aerospace activities.  There has been no decision where the logistics will be based, if it comes to fruition.

Craven County Projects Update

There was no further update on Craven County projects at this time.

Carteret County Projects Update

North Carolina Department of Transportation Division 2 Operations Engineer Dwayne Alligood stated the consultant, Martin Alexiou Bryson (MAB), has been selected to review the Morehead City median project.  North Carolina Department of Transportation Eastern Regional Field Operations Engineer Haywood Daughtry is chairing the committee consisting of members of the community and local officials.  The committee is scheduled to meet in September after new crash data and traffic counts have been analyzed.  Even though there has been opposition, the committee members recognize there is a problem.  He hoped a consensus could be formed on issues, which needed to be worked on.

Interim Morehead City Manager Pete Connet stated data has been gathered for the past two weeks.

Other Comments

Wayne County Planning Director Connie Price presented the US Highway 70 Corridor traffic concentrations, attached hereto as Attachment F.

Public Comments

Don Black submitted information concerning the “Dual Purpose Proposal for the Super 70 Corridor and North Carolina Railroad around James City and New Bern in Craven County.”  North Carolina Railroad is vital to eastern North Carolina in serving the ports and military.  There is an opportunity for a dual purpose bypass around James City for US Highway 70 and the North Carolina Railroad.  Advantages of the bypass include:  shifting rail traffic from downtown New Bern streets, increased rail speed would enable trains to travel safely around downtown New Bern, reduce the mileage between US Highway 17 south of New Bern to Morehead City, utilizing the existing US Highway 17 Bypass would be a cost savings, minimizes land use for two modes of traffic arteries and would create a continuous bypass around New Bern.  The North Carolina Department of Transportation will be asked to review the proposal.

Next Meeting

The next meeting of the Highway 70 Corridor Commission will be held in Carteret County on October 18, 2012 at 2:00 p.m. at the Morehead City Train Depot.

Adjournment

There being no further business, Highway 70 Corridor Commission Chairman Chuck Allen adjourned the meeting at 3:50 p.m.

_________________________________

Marcia R. Wilson